Safeguards Methodology Development Work Plan FY26

October 16, 2025

Table of Contents

Version History	3

Introduction	4

Methodology Plan Statement	4

Methodology Plan Scope	4

Methodology Plan Purpose	4

Methodology Plan Applicability	4

Methodology Plan Objectives	4

Risks to the Program	4

Objective 1: Creating and updating the Safeguards SCSEM Library Documentation	5

Objective 2: Creating and updating the Safeguards Nessus Profile Library	9

Objective 3: Review and Update Methodology Workplan	10

# Version History

| Version | Date | Author | Change Description |
| --- | --- | --- | --- |
| 0.1 | 09-19-2025 | Sky Solutions Methodology Personnel | Document creation / Draft |
| 0.2 | 09-23-2025 | Sky Solutions Methodology Personnel | Updated with the new SCSEMs to develop and update existing SCSEMs |
| 0.3 | 09-25-2025 | Sky Solutions Methodology Personnel | Updated following internal review |
| 1.0 | 9-16-2025 | Sky Solutions Methodology Personnel | Updated with dates and feedback from the quarterly status call |

# Introduction

## Methodology Plan Statement

The IRS Office of Safeguards has created a standard for securing and assessing information systems. The processes in which these systems are assessed are a product of the Safeguards Methodology workstream.

## Methodology Plan Scope

The methodology development work plan outlines the approach for building security guidance/assessment material and supporting documentation to be used by computer security reviewers in conducting reviews and by data-sharing partners for system hardening. This plan will cover the materials that will be newly created or updated, such as the Safeguard Computer Security Evaluation Matrices (SCSEMS), Nessus Audit Files, and Standard Operating Procedures (SOP) throughout the current fiscal year.

## Methodology Plan Purpose

The purpose of this document is to create a work plan for Methodology Development and activities consistent with short, medium, and long-term objectives of the Safeguards computer security program.  This promotes robust testing procedures, continued compliance with NIST assessment methods, alignment with Center for Internet Security (CIS) Benchmarks and Publication 1075 as well as and TIGTA recommendations and automating testing processes for efficiency.

## Methodology Plan Applicability

The methodology plan applies to computer security reviewers who provide ongoing support of IRS Publication 1075 Information Technology (IT) assessments and the IT staff of our data-sharing partners.

## Methodology Plan Objectives

This workstream aims to develop and maintain the tools and resources needed by the IRS Office of Safeguards and data-sharing partners to protect Federal Tax Information (FTI). Physical security, disclosure limitations, and information technology security requirements are continuously evolving and require regular attention to ensure the Safeguards Program processes and procedures align with laws, regulations, and security frameworks adhered to by the IRS. The deliverables produced within this work stream will comply with OMB Circular A-130, Treasury 15-71 (Dated: December 16, 2024), NIST Publications 800-53 and 800-30, CIS Benchmarks, IRS Publication 1075, and the Internal Revenue Manual.

Methodology is one of the most important tasks associated with the Safeguards program. This workstream drives the computer security reviews and has an impact on other parts of the program, such as Technical Inquiries (Tis) and Corrective Action Plans (CAPs).

## Risks to the Program

The SCSEMs determine the completeness and quality of the computer security reviews. If the SCSEMs do not reflect the current technology landscape, then reviews will not be complete and may produce inaccurate results. Additionally, SCSEMs can increase or decrease the effort needed to conduct the reviews. It is very important to keep the SCSEMs current and ensure that they have the coverage to test all the requirements of IRS Publication 1075.

Failure to update the SCSEMs on a regular basis and failure to develop new SCSEMs to align with the current state of technology adaption can adversely impact the overall program. Cloud adaption has accelerated over the past decade and new technologies have been developed and the SCSEMs have not maintained the pace necessary for effective reviews. Therefore, Sky Solutions is suggesting a dedicated budget for maintaining the existing SCSEMs and a separate budget for new SCSEMs.

# Objective 1: Creating and updating the Safeguards SCSEM Library Documentation

The Safeguards current SCSEM library is derived from different security sources (i.e., IRS Publication 1075, CIS security benchmarks, Internal Revenue Manuals, and DISA STIGs – where no other guidance exists). As a result, the level of compliance and risk for a data-sharing partner is difficult to quantify since each security benchmark measures risk differently (e.g., DISA is more stringent than CIS and USGCB).

All DOD references from SCSEMs will be removed from existing SCSEMs. DISA guidelines will be used as a reference to develop SCSEMs but with having no references in the SCSEMS themselves or dictating any requirements outside of Pub1075.

The SCSEM test cases will focus on Confidentiality and Integrity. Any test cases identified to be related to Availability will be removed. Sky Solution Team will ensure that all NIST control used as reference for any of test cases must be present in the Pub1075. Test cases may be derived from Publication 1075 requirements and does not always need to be explicitly mentioned in Publication.

This task will involve:

- Performing an analysis on the SCSEMs to identify test cases that need to be added, combined, and/or eliminated by a Senior Manager LCAT.

- Aligning those remaining SCSEMs with their respective CIS benchmarks (when available) by a Senior Manager LCAT.

- Developing new SCSEMs for recently released technologies (e.g., Windows 2022, Windows 11*, DB2 11, etc.) by a Senior Analyst LCAT

- Review for continuity and completeness by a Senior Manager LCAT

Table 1: SCSEM Library Documentation

| SCSEM Workstream |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Item | Benchmarks | Type of Effort | Platform Supported | Due Date | Notes | Status |
| 1 | All | Review CIS site and update SCSEMS with the latest version of CIS benchmark, where appropriate. | All | Ongoing |  |  |
| 2 | All | Continue to update all SCSEMS in accordance with the latest version of Publication 1075. | All | Ongoing |  |  |
| 3 | All | Review the current SCSEMS for Errors and Omissions. | All | Ongoing – Updated based on feedback collected on SharePoint |  |  |

Tables 2 and 3 lay out plans based on the priority that was previously established. We will have the SCSEMs updated based on the current CIS Benchmark and addressing any errors and omissions during this fiscal year.

As part of the new SCSEM development, we will be splitting up some of the SCSEM to better align with relevant technologies. For example, we currently have a single SCSEM file for cloud, which will be split by vendor (AWS, Azure etc.) and a generic Cloud SCSEM.

Table 2: SCSEM Update Schedule

| Item | Technology/ Platform | Type of Effort | Effort (Hours) | Draft Submission Date | Resource | Status |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | AWS | Update the SCSEM to Current CIS Benchmark and address any errors and omissions. | 24 | 3/31/2026 | Jamil Shah | Not Started |
| 2 | Azure Foundation | Update existing SCSEM and make a new file for Azure Cloud | 24 | 3/31/2026 | Waheed Syed | Not Started |
| 3 | Network | Update the SCSEM to current standard, realign with Pub 1075 and address any errors and omissions. | 80 | 12/31/2025 | Waheed Syed | Not Started |
| 4 | VPN | Update the SCSEM to current standard, realign with Pub 1075 and address any errors and omissions. | 80 | 12/31/2025 | Jamil Shah | Not Started |
| 5 | NX-OS | Update the SCSEM to Current CIS Benchmark and address any errors and omissions. | 80 | 12/31/2025 | Waheed Syed | Not Started |
| 6 | Oracle 19c | Update the SCSEM to Current CIS Benchmark and address any errors and omissions. | 60 | 6/30/2026 | Jamil Shah | Not Started |
| 7 | Generic VDI | Update the SCSEM to current standard, realign with Pub 1075 and address any errors and omissions. | 80 | 6/30/2026 | Waheed Syed | Not Started |
| 8 | MySQL 8 | Update the SCSEM to current standard, realign with Pub 1075 and address any errors and omissions. | 40 | 6/30/2026 | Jamil Shah | Not Started |
| 9 | SAN | Update the SCSEM to current standard, realign with Pub 1075 and address any errors and omissions. | 80 | 9/30/2026 | Waheed Syed | Not Started |
| 10 | NGINX | Update the SCSEM to current standard, realign with Pub 1075 and address any errors and omissions. | 60 | 6/30/2026 | Waheed Syed | Not Started |
| 11 | Generic Web Server | Update the SCSEM to current standard, realign with Pub 1075 and address any errors and omissions. | 32 | 9/30/2026 | Jamil Shah | Not Started |
| 12 | DB2-11 | Update the SCSEM to Current CIS Benchmark and address any errors and omissions. | 60 | 9/30/2026 | Jamil Shah | Not Started |
| 13 | GENTax | Obtain and review the latest SCSEM from Fast Enterprise | 20 | 9/30/2026 | Younus Rashid | Not Started |

Table 3: New SCSEM Schedule

| Item | Technology/ Platform | Type of Effort | Effort (Hours) | Draft Submission Date | Resource | Status |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Site-to-Site/IPsec VPN | New SCSEM to be added to VPN SCSEM as tab, develop based on STIGS | 90 | 12/31/2025 | Jamil Shah | Not Started |
| 2 | AWS Compute Services | New SCSEM for AWS covering AWS services split generic Cloud SCSEM | 100 | 3/31/2026 | Jamil Shah | Not Started |
| 3 | AWS End User Computer Services | New SCSEM for AWS covering AWS services split generic Cloud SCSEM | 80 | 3/31/2026 | Jamil Shah | Not Started |
| 4 | AWS Database Services | New SCSEM for AWS covering AWS services split generic Cloud SCSEM | 80 | 3/31/2026 | Jamil Shah | Not Started |
| 5 | AWS Storage Services | New SCSEM for AWS covering AWS services split generic Cloud SCSEM | 80 | 6/30/2026 | Jamil Shah | Not Started |
| 6 | Azure Compute Services | New SCSEM for Azure covering Microsoft Cloud services split generic Cloud SCSEM | 80 | 6/30/2026 | Waheed Syed | Not Started |
| 7 | Azure Database Services | New SCSEM for Azure covering Microsoft Cloud services split generic Cloud SCSEM | 80 | 6/30/2026 | Waheed Syed | Not Started |
| 8 | Oracle Cloud | New SCSEM for Oracle Cloud | 80 | 9/30/2026 | Jamil Shah | Not Started |
| 9 | Oracle Database 23ai | CIS Benchmark is available and designed for large data models | 100 | 9/30/2026 | Jamil Shah | Not Started |
| 10 | PostgreSQL | New SCSEM for PostgreSQL 17 | 100 | 9/30/2026 | Jamil Shah | Not Started |

# Objective 2: Creating and updating the Safeguards Nessus Profile Library

The Safeguards current Nessus Profile library is derived from different security sources (i.e., IRS Publication 1075, CIS security benchmarks, and Internal Revenue Manuals, where no other guidance exists). As a result, the level of compliance and risk for a data-sharing partner is difficult to quantify since each security benchmark measures risk differently.

This task will involve:

- When applicable, update audit profiles for technologies as needed

- Update audit profiles to align with updated SCSEMs based on the latest CIS Benchmark

- Develop new audit profiles for new SCSEMs developed for recently released technologies (e.g., Windows 2025, Amazon Linux, etc.).

Table 5: Nessus Profile Library

| Nessus Workstream |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Item | Benchmarks | Type of Effort | Platform Supported | Due Date | Notes | Status |
| 1 | All | Review CIS site and update Nessus profiles with the latest version of CIS benchmark, where appropriate | All | . Ongoing |  |  |
| 2 | All | Continue to update all Nessus profiles in accordance with the latest version of Publication 1075. | All | Ongoing |  |  |
| 3 | All | Troubleshoot audit files that run into issues during Nessus Scanning and update Nessus Prep Package | All | Ongoing |  |  |

Table 6: Nessus Profile Updates

| Item | Technology/ Platform | Type of Effort | Effort (Hours) | Draft Submission Date | Resource | Status |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | AWS | Update/Replace Audit File to be consist with updated SCSEM | 20 | 3/31/2026 | Younus Rashid | Not Started |
| 2 | NX-OS | Update/Replace Audit File to be consist with updated SCSEM | 20 | 12/31/2025 | Younus Rashid | Not Started |
| 3 | Oracle 19c | Update/Replace Audit File to be consist with updated SCSEM | 20 | 6/30/2026 | Younus Rashid | Not Started |
| 4 | MySQL 8 | Update/Replace Audit File to be consist with updated SCSEM | 20 | 9/30/2026 | Younus Rashid | Not Started |
| 5 | NGINX | Update/Replace Audit File to be consist with updated SCSEM | 20 | 9/30/2026 | Younus Rashid | Not Started |
| 6 | DB2-11 | Update/Replace Audit File to be consist with updated SCSEM | 20 | 9/30/2026 | Younus Rashid | Not Started |

Table 7: New Nessus Profiles

| Item | Technology/ Platform | Type of Effort | Effort (Hours) | Draft Submission Date | Resource | Status |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Oracle Database 23ai | Develop a new Nessus Audit File consistent with the new SCSEM | 20 | 9/30/2026 | Younus Rashid | Not Started |
| 2 | PostgreSQL | Develop a new Nessus Audit File consistent with the new SCSEM | 20 | 9/30/2026 | Younus Rashid | Not Started |

# Objective 3: Review and Update Methodology Workplan

Table 8: System activities and descriptions

| System Activities | Description | LOE hours * |
| --- | --- | --- |
| - Task Management: | Perform task management for all methodology development work plan tasks, which includes resource management, quality control, schedule control, developing and updating work plan during the year, meeting with client to discuss the work plan priorities, meeting with client to review and gain approval on all deliverables. | 160 hours per year |
| - CIS Benchmark Review | On a quarterly basis, the Sky Solutions methodology team will review all CIS benchmarks which are publicly available and will prepare a list of recommendations for specific SCSEMs to update / create, if warranted. | 30 hours per year |
| - Safeguards Program IRS.gov Site Content Review | Take into consideration feedback provided by agencies regarding how the content on the Safeguards Program IRS.gov website is made available. Identify how the website’s usability by agency’s can be increased while also decreasing the dependence on the Safeguards Mailbox to handle inquiries and requests for information for common topics. Updates will be performed on a semi-annual basis to ensure agencies have up-to-date information. | 20 hours per year |
| - NIST 800-53 / Publication 1075 Analysis | Continue to review NIST 800-53 rev 5 changes and new requirements within Publication 1075 to ensure all SCSEMS and corresponding audit files have been updated accordingly. | 10 hours per year |
| - Stakeholder/Vendor Engagement: | Support the IRS Office of Safeguards in the engagement of additional vendor specific products/technologies (e.g., Conduent, Columbia Ultimate, AWS, etc.) | 10 hours per year |
| - Nessus Software and Documentation / SCSEM and Audit File Maintenance: | Perform documentation updates across the various tools and resources used by the Safeguards program to include (but not limited to) the following: - Nessus Methodology Documents (e.g., Standard Operating Procedures, Agency Communications, Rules of Engagement, and PFR Generator) - Nessus Laptop Maintenance (e.g., Nessus software updates and tracking) | 30 hours per year |
| - Miscellaneous Documentation Maintenance: | Perform documentation updates across the various tools and resources used by the Safeguards program to include (but not limited to) the following: - Nessus SOP - Preliminary Finding Report - SRR Section H Template | 20 hours per year |
| - Ad Hoc Tasks: | Support ad-hoc methodology development tasks which are not accounted for in other pre-defined tasks for the Year work plan. | 20 hours per year |
| - Review the current SCSEMS for Errors and Omissions. | Perform a review of all current SCSEMs for errors and omissions and update in the tracker on SharePoint. | 20 hours per year |
| - Update Nessus profiles with new Password Guidance | Perform a review of all current Nessus scan profiles and update the password requirements. | 20 hours per year |

*For informational purposes for prioritizing

Pending SCSEMs:

The following new SCSEMs were approved during the last September 2024 Quarterly call, but due to budget constraints, these will be put on hold. Some may be prioritized and developed based on budget, need (availability and adoption of the technologies by the agencies), and release of CIS Benchmarks. Currently, these are not included in the budget estimates.

Table 9: New SCSEMs Pending

| Item | Technology | Type of Effort | Notes | LOE hours * | Priority | Status |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Oracle 21c | Develop SCSEM/Audit File | CIS Benchmark not published yet | 160 hours |  |  |
| 2 | Oracle 23c | Develop SCSEM/Audit File | CIS Benchmark not published yet | 160 hours |  |  |
| 3 | RHEL 10 | Develop SCSEM/Audit File | To be released in 2025 | 160 hours |  |  |
| 4 | Salesforce | Develop SCSEM/Audit File | CIS Benchmark not published yet | 160 hours |  |  |
| 5 | Zoom | Develop SCSEM/Audit File | CIS Benchmark not published yet | 160 hours |  |  |
| 6 | CIS Google Workspace Foundations | Develop SCSEM/Audit File | CIS Benchmark not published yet | 160 hours |  |  |
| 7 | Google Container-Optimized OS | Develop SCSEM/Audit File | CIS Benchmark not published yet | 160 hours |  |  |

Quality Control and Checklist:

Sky Team has made considerable effort to improve the quality the SCSEMs and bring them to current state of technologies. The SCSEMs are gradually improving, however due to the size of document, wealth of information content and limited time, identification of all issues is the goal and desirable but not always practical. Sky Team has developed a comprehensive checklist to identify and address any issues.

The attached checklist will be used to ensure quality of deliverables. The checklist has two main components, one deals with general quality issues and the other deals with accuracy of test cases. The checklist is periodically updated to include any recurring issues to be avoided based on feedback from the team.